# Weekly Project Progress Report & Deployment Preparation

# 1. Project Overview

• Project Title: Task Management and Jira-like App

• Short Description: A task management system that helps users organize personal tasks, track project progress, and assign tasks to contributors in a simple and efficient way.

• Current Completion: ~70%

# 2. Team Contributions

Member 1: Mostafa Tfaily (120080)

• Tasks Completed: Designed friendship and project schemas, implemented routes, and tested them.

• Tasks In Progress: Improving routes for better security and reliability, working on API data fetching in frontend.

• Contribution: Backend development (routes, middleware, schemas, security) and frontend API integration with error handling.

Member 2: Wassem Abou Arab (120581)

• Tasks Completed: Designed friends interface and prepared environment for backend integration.

• Tasks In Progress: Designing project interface for mini Jira feature.

• Contribution: Frontend development (UI implementation and design).

# 3. Work Completed This Week

• Implemented analysis page

• Implemented reset password page

• Implemented friends feature (frontend and backend)

# 4. Demonstration

## Screenshots

### Home Page

### Login Page

### All Tasks Dashboard

### Profile Page

### Feedback Page

### Project Dashboard

### Done Tasks Page

### Pending Tasks Page

### Add Task Page

### Analysis Dashboard

### Friends Dashboard

### Sign Up Page

### Admin Dashboard

### Update User Page

## Demo Video

# 5. Challenges / Blockers

• Technical: Server error handling issues

• Missing Knowledge: Aggregation in Mongoose

• Missing Knowledge: Bi-directional relations and prevention in Mongoose

• Team Coordination: Connection issues related to one team member

# 6. Plan for Next Week

• Complete mini Jira feature

• Finalize all remaining functionalities

• Deploy the full application (frontend and backend)

# 7. Deployment Preparation Checklist

• Application runs locally without errors done

• Database is ready done

• Environment variables configured done

• Backend ready for deployment done

• Frontend build ready done

• Basic testing completed done

# 8 Youtube Video :

https://youtu.be/6c3_4-52180?si=qaWZqKi0LVd0YGFh